Software Test Plan

hht_diary

Pre-Release — Not for Production Clinical Use

# Executive Summary

This document is a complete, template-aligned Software Test Plan for the hht_diary project, designed to be pasted into the provided test plan template and then customized where project specifics (stakeholders, dates, infrastructure owners, and contractual scope) are not yet defined.

The hht_diary repository describes a Diary Platform that is explicitly pre-release, "not production ready," and has not undergone clinical validation, with validation protocols currently in development. The repository's formal requirements system defines requirements as testable SHALL/SHALL NOT assertions with stable requirement IDs and optional assertion letters, enabling direct requirements-to-tests traceability.

The platform includes:

- A cross-platform diary application (mobile/web) with offline-first operation and sponsor linking.

- A Diary Server exposing REST endpoints including /api/v1/user/sync.

- A Sponsor Portal for staff workflows including linking and questionnaire operations.

- A PostgreSQL-based clinical database implementing event sourcing via an immutable event store (record_audit) and a derived read model (record_state), with conflict detection and cryptographic tamper detection.

Given that the platform is positioned as clinical-trial compliant, key regulatory-aligned quality attributes include auditability, integrity, retention, and access control. The U.S. 21 CFR Part 11 controls for closed systems explicitly call for validation, authorized-access limitation, and secure time-stamped audit trails.

Most critical risks to address first (high impact, high likelihood):

- Offline-first sync correctness and conflict handling (mobile ↔ API ↔ DB), including negative/adversarial flows.

- Audit trail immutability and tamper detection evidence (append-only rules, hashing, verification functions, integrity reports).

- Database-enforced role/scoping controls via RLS (patients restricted to own data; staff restricted to assigned sites/roles; read-model direct modification blocked).

- Link-code workflow security and robustness (single use, expiration, auditable linking events, error handling).

- Evidence generation and retention in CI, leveraging the repository's CI-container "single source of truth" principle.

Document Change History

| Version | Date (YYYY-MM-DD) | Contributor | Description |
| --- | --- | --- | --- |
| v0.1 | <TBD> | <Author> | Initial draft aligned to template; placeholders inserted |
| v0.9 | <TBD> | <QA Lead> | Updated after stakeholder review; RTM + schedule baselined |
| v1.0 | <TBD> | <Approvers> | Final approved test plan |

# Introduction

This test plan defines the strategies, processes, workflows, and test artifacts used to plan, organize, execute, and manage testing for hht_diary, following the provided test plan template structure.

Project context: the repository describes a diary platform that is pre-release and not production-ready for clinical data collection. The platform intent is a compliant diary data collection system supporting patient diary entry via mobile apps and staff access via web interfaces.

## Scope

The scope of testing is determined by the repository's formal requirements documents and the implementation architecture described in the repository.

### In Scope

- Diary application (Flutter): offline-first diary entry behavior, local persistence across restarts/updates, linking workflow, sync status indicators, and mode-based constraints (personal vs linked).

- Diary Server: API endpoints (auth, enroll, sync, records), request validation, error semantics, CORS behavior, and coverage expectations.

- Sponsor Portal: staff workflows (linking, monitoring, questionnaire operations), auth mode behavior (emulator vs real identity provider), and "optional component" deployment posture.

- Clinical database: event sourcing (append-only record_audit), derived state (record_state), trigger-enforced integrity, conflict detection, and database-enforced access controls via RLS policies.

- Security and compliance controls specifically called out by requirements and implementation (tamper detection, auditability, access controls, retention/export expectations).

- CI/Test automation evidence: tests executed inside the repository's CI container toolchain; artifacts (reports, logs, coverage) captured as durable evidence.

### Out of Scope

- Sponsor-specific proprietary configuration/seed-data repositories and sponsor branding dependencies not present in this repository.

- Production deployment credentials, live infrastructure operations, and clinical validation protocols not yet defined.

- Regulatory submissions, institutional SOPs, and business continuity/disaster recovery testing beyond what is explicitly required and implemented for this project.

## Quality Objective

### Primary Objective

Demonstrate that the system meets its defined requirements (functional and non-functional) with an emphasis on integrity, auditability, and access control, and that it performs consistently as intended.

For clinical-trial aligned use, primary compliance-relevant objectives include:

- Validation evidence that the system performs reliably and can detect invalid/altered records (closed system expectation).

- Secure, time-stamped audit trail behavior and retention expectations.

- Database-enforced access control (RLS) that cannot be bypassed by application logic.

### Secondary Objective

Identify and communicate defects and risks early, prioritize remediation using a risk-based approach, and prevent regressions through automated and repeatable test suites.

## Roles and Responsibilities

### Developer

Developer (Engineering Team) — Placeholder: <Developer Org/Team>

- Implement system features per requirements and maintain code-level unit tests.

- Provide build artifacts and environment configuration required for testing (CI container, dev env parity).

- Resolve defects based on severity/priority targets defined in this plan and participate in defect triage.

### Adopter

Adopter (Business/Clinical Stakeholders / Intended Users) — Placeholders: <Sponsor Clinical Operations>, <Sponsor QA/Validation>, <Auditors/Monitors>

- Define and review user-acceptance scenarios and approve acceptance criteria at the workflow level.

- Execute UAT and sign off on readiness when exit criteria are met (or document explicit risk acceptance).

### Testing Process Management Team

Testing Process Management Team (QA/Test Management + Compliance) — Placeholders: <QA Lead / Test Manager>, <Security Lead>, <Compliance/Validation Lead>, <Release Manager>

- Own the test plan, test schedule, RTM, and reporting.

- Ensure traceability from requirements to test cases to results/defects.

- Define and enforce entry/exit criteria at each test level and coordinate sign-off decisions.

## Assumptions for Test Execution

- Requirements used for test design are the canonical SHALL/SHALL NOT assertions in spec/.

- Test environments exist for dev/qa/uat/prod flavors for the app, with environment-specific identities and isolated backend projects where applicable.

- CI runs tests inside the repository's CI container, with pinned versions and optional PostgreSQL sidecar for DB-backed workflows.

- Test data for pre-production testing is synthetic and non-identifying; PHI/PII handling rules will be defined by stakeholders and enforced in test data management.

- Sponsor Portal local development/testing may require sponsor-specific seed data (external repo), which must be obtained before fully validating portal workflows.

## Constraints for Test Execution

- The repository is pre-release and warns against use for actual clinical trial data collection; therefore production deployment validations are necessarily limited to defined environments and must not be misconstrued as clinical validation.

- Some requirements documents contain TODOs and may be insufficiently specified for exhaustive test design; these gaps must be tracked as test-basis risks and resolved through requirement refinement or documented risk acceptance.

- Certain compliance-relevant test suites appear planned in documentation but may not yet exist as executable tests.

- Timelines, staffing, and device-lab capacity are not provided; this plan includes placeholders and an example schedule that must be adapted.

## Definitions

- Defect: a flaw that can cause a component/system to fail required function.

- Defect management: process of recognizing, recording, classifying, investigating, fixing, and disposing of defects.

- Entry criteria: conditions for officially starting a defined task.

- Exit criteria: conditions for officially completing a defined task.

- Regression testing: change-related testing to detect whether defects were introduced/uncovered in unchanged areas.

- Performance testing: testing to determine performance efficiency.

- Usability testing: testing to evaluate effectiveness, efficiency, and satisfaction for specified users in a context.

# Test Methodology

## Purpose

For hht_diary, the test methodology is risk-based: prioritizing test activities based on product risks and the status of those risks, starting early. Key product-risk drivers are offline-first sync, integrity and auditability, and database-enforced access control, which are heavily represented in the requirements and database design.

### Overview

The test strategy spans test levels and test types, with traceability from requirements to test cases to results and defects. Test levels are organized groups of test activities (e.g., component/integration/system/acceptance), while test types focus on specific objectives/quality characteristics that can occur at multiple levels (e.g., security, performance, usability).

### Usability Testing

Usability testing evaluates whether diary and portal workflows can be used effectively and efficiently by intended users and in intended contexts. For hht_diary, example scope includes:

- Patient diary entry creation/edit/history review (offline-first expectations).

- Linking code entry and error states (invalid/expired code messaging).

- Sponsor Portal staff workflows (generate linking code, monitor linking status, questionnaire flows).

Usability sessions should be performed by representative users (patients/staff) rather than by the same individuals who designed the workflow, to maximize realism (placeholder: confirm with stakeholders).

### Unit Testing

Unit testing is primarily owned by developers and targets components in isolation (Dart/Flutter unit tests, code-level validation functions, and DB function-level tests where feasible). Unit testing also includes static checks (formatting, linting, analysis), consistent with modern CI usage and within the repository's CI-container toolchain.

Coverage thresholds explicitly documented by the repository:

| Component | Scope | Coverage Threshold |
| --- | --- | --- |
| Diary Server | Server handlers, API endpoints | 95% |
| Sponsor Portal UI | Portal UI components | 75%+ |
| Sponsor Portal Server | Portal server functions | 95%+ |
| Sponsor Portal Functions | Cloud/backend functions | 85%+ |

### Iteration and Regression Testing

Iteration testing consists of repeated cycles of new builds + defect-fix verification and regression testing of previously tested areas. Regression testing is specifically change-related testing to detect unintended side effects.

For hht_diary, regression scope should emphasize:

- Offline-first sync and conflict workflows (high regression risk).

- RLS policy behavior for each role and scope case.

- Audit hash generation/verification functions and integrity reporting.

### Final Release Testing

Final release testing verifies overall readiness of integrated components for the intended deployment target(s), including E2E flows and acceptance testing with stakeholder sign-off using explicit exit criteria.

Given the repository's explicit "not production ready" notice, any "final release" milestone must be defined as a project-specific release candidate gate (e.g., "RC for UAT environment") rather than "production release," unless stakeholders explicitly authorize that scope.

### Testing Completeness Criteria

Testing is complete when agreed exit criteria are satisfied and traceability-based coverage shows that test objectives have been met to the required level.

## Test Strategy

This plan applies a "test pyramid" orientation (more automated unit/integration tests than E2E tests) while still requiring targeted E2E tests for high-risk clinical workflows.

### Test Types

The following test types are required for hht_diary:

- Functional testing (core workflows)

- Unit testing

- Integration testing (API+DB, portal+DB, mobile+API)

- System testing / E2E testing (cross-component user journeys)

- Regression testing

- Performance testing

- Security testing

- Usability testing

- Compatibility testing (cross-browser/platform constraints)

- Acceptance testing / UAT

Test types compared:

| Test Type | Primary Objective | Typical hht_diary Targets | Automation Level | Evidence Artifact |
| --- | --- | --- | --- | --- |
| Unit | Correctness of isolated logic/components | Dart/Flutter logic; server handlers; DB functions | High | Coverage reports; unit test report |
| Integration | Correctness of interfaces and component interactions | /api/v1/user/sync ↔ DB triggers; portal ↔ DB with RLS | High–Medium | Integration logs; DB test outputs |
| System/E2E | Validate end-to-end workflows | Link patient; sync offline data; portal monitoring | Medium | Videos/screenshots/logs; E2E report |
| Regression | Detect unintended side effects of change | Sync/conflict flows; RLS rules; audit hash | High | Automated regression report |
| Performance | Performance efficiency under expected load | Sync endpoint throughput; DB trigger latency | Medium | Load-test metrics; response-time SLOs |
| Security | Validate security posture (access control, data protection) | RLS enforcement; auth/session; audit logging | Medium | Security test report; scan results |
| Usability | Effectiveness/efficiency/satisfaction for users | Diary daily use; portal workflows | Low–Medium | Session notes; task success rates |
| Compatibility | Works across intended platforms/environments | Browsers for portal; iOS/Android flavors | Medium | Matrix run results |
| Acceptance (UAT) | Intended users accept system | Sponsor staff workflows; patient workflow expectations | Low–Medium | Signed UAT results; sign-off |

### Test Items / Features Mapped to Test Types

| Feature / Test Item | Unit | Integ. | E2E | Regr. | Perf. | Sec. | Usab. | Accept. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Offline-first diary entry create/edit/view | ✓ | ✓ | ✓ | ✓ | – | – | ✓ | ✓ |
| Linking code flow (portal generate → app enter) | ✓ | ✓ | ✓ | ✓ | – | ✓ | ✓ | ✓ |
| /api/v1/user/sync to record_audit with triggers | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | – | – |
| Conflict detection & conflict table behavior | ✓ | ✓ | ✓ | ✓ | – | – | ✓ | – |
| Audit immutability + tamper detection hash verification | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | – | – |
| RLS enforcement (patient isolation, site scoping) | ✓ | ✓ | ✓ | ✓ | – | ✓ | – | – |
| Sponsor portal role workflows and APIs | ✓ | ✓ | ✓ | ✓ | – | ✓ | ✓ | ✓ |

## Test Levels

### Build Tests

Level 1 — Build Acceptance Tests

Goal: verify the build can be assembled and deployed in the target test environment(s) so testing can proceed. For hht_diary, this includes:

- CI container boot + dependencies resolved.

- Component builds succeed for diary app, diary server, and portal (where applicable).

Level 2 — Smoke Tests

Goal: quickly validate main functionality before deeper tests. A smoke test suite should cover:

- API /health endpoints for diary server and portal server.

- Minimal "create diary event → sync → read state" transaction, including triggers.

Level 2a — Bug Regression Testing

Re-test defects marked fixed in the new build, then run targeted regressions around the fix area.

### Milestone Tests

Level 3 — Critical Path Tests

Critical workflows for hht_diary, derived from user journeys and major PRD requirements:

- Portal linking workflow (generate code → patient links → sync begins).

- Offline-first diary entry creation/editing, including persistence and sync status behavior.

- Integrity controls: audit ledger append-only behavior, tamper detection, RLS enforcement.

### Release Tests

Level 4 — Standard Tests

Standard tests are executed at least once per release candidate (and repeated when risk warrants). They include:

- Full functional suite across app, server, portal.

- Security tests focused on role/scoping and data access enforcement.

- Performance tests for the sync API and DB hot paths (baseline + thresholds).

- Compatibility tests (browser/device/OS matrix) consistent with supported platforms.

Level 5 — Suggested Tests

Suggested tests are executed as time permits or moved to pre-release hardening: stress/fault-injection scenarios around sync and DB operations; expanded device-farm matrices; longer endurance tests.

## Entry/Exit Criteria, Pass/Fail Criteria

### Entry Criteria (examples; tailor per release)

- Requirements baseline exists for targeted scope (approved REQ assertions).

- Build acceptance and smoke tests pass for the build under test.

- Test environments available and configured (DB initialization scripts applied; correct flavor/env selected).

- Testware available (test cases, test data, automation pipelines) as appropriate for the level.

### Exit Criteria (examples; tailor per release)

- 100% of P0 "Critical Path" test cases executed; ≥ 95% pass rate. <TBD threshold>

- No open Severity 1 (Critical) defects; ≤ <TBD> open Severity 2 defects with documented risk acceptance.

- RTM shows ≥ <TBD>% coverage of in-scope REQ assertions; all compliance-critical requirements mapped to at least one test case.

- Audit trail integrity checks pass (hash verification, no sequence gaps) in the release candidate environment.

### Pass/Fail Criteria

- A test case passes when actual results match expected outcomes defined from the requirement assertion(s) and test design.

- A test run is passing when the run meets the exit criteria for its phase/level (coverage + defect thresholds).

## Test Data Needs

Test data must support offline-first scenarios, multi-site scoping, role-based access, and integrity controls without containing clinical PHI/PII (placeholder: confirm final data classification with stakeholders). Minimum test data sets include:

- Synthetic patients across ≥2 sites, with staff users assigned to different sites/roles to validate scoping behavior.

- Synthetic diary events with deterministic UUIDs and controlled timestamps to validate trigger updates, conflicts, and audit chain verification.

- Linking codes for valid, invalid, expired, and reused cases, with audit logging enabled.

## Bug Regression

All fixed defects must be verified in the build where they are claimed fixed, and regression must emphasize high-risk adjacency areas (sync, RLS, audit integrity).

## Bug Triage

Defect triage meetings should be scheduled according to defect inflow and nearing release windows, with participation from Test Lead, Product Owner, and Development Lead (placeholders). This aligns with the expectation of an established defect management workflow including classification, severity, and priority.

## Suspension Criteria and Resumption Requirements

Testing should be suspended when continuation would produce misleading results or waste effort. Examples:

- Smoke tests failing on primary /health or basic sync flows.

- Data integrity defect discovered that invalidates the audit trail or bypasses RLS enforcement (blocker until fixed).

Resumption requires:

- A new build with fixes; re-run smoke; re-run relevant regression suite; update RTM execution status.

## Test Completeness

Testing completeness will be evaluated by:

- Satisfaction of exit criteria per phase.

- Traceability coverage and residual risk review for high-risk requirements and workflows.

- Evidence artifacts captured and retained per project evidence requirements (placeholder: specify retention and archival SOP).

# Test Deliverables

Testing deliverables follow the provided template's deliverable categories (documents, test cases/results, reports) and expand them to include automation and evidence artifacts suitable for auditability needs.

## Deliverables Matrix

| Category | Deliverable | Owner | Format | Frequency / Milestone |
| --- | --- | --- | --- | --- |
| Documents | Test Approach / Strategy | <QA Lead> | Doc | v0.1 → v1.0 |
| Documents | Software Test Plan (this doc) | <QA Lead> | Doc | v0.1 → v1.0 |
| Documents | Test Schedule | <QA Lead + PM> | Doc / Gantt | Baseline + updates |
| Documents | Test Specifications (detailed cases) | <QA Team> | Doc / repo | Per feature |
| Documents | Requirements Traceability Matrix (RTM) | <QA Lead> | Table | Updated continuously |
| Testware | Automated unit/integration suites | Dev/QA | CI reports | Every PR |
| Testware | E2E suites (portal/app critical paths) | QA | CI report + artifacts | Nightly / RC |
| Defects | Defect backlog and triage records | QA/Dev | Tracker tool | Continuous |
| Reports | Test Progress / Status Reports | <QA Lead> | Doc | End of phase |
| Reports | Phase Completion Report | <QA Lead> | Doc | End of phase |
| Reports | Final Test Report + Sign-Off | <QA Lead> | Doc | Release gate |

## Documents

### Test Approach Document

This test plan functions as the project's test approach and test plan artifact per template. It includes test scope/objectives, risks, approach, criteria, schedule, and traceability responsibilities, consistent with ISTQB guidance on test plan content.

### Test Plan

This document (when pasted into the template) provides:

- Breakdown of test areas and included/omitted scope.

- Tools and environments aligned to the CI container model and project runtime constraints.

- Bug management and reporting processes.

### Test Schedule

Below is a sample schedule. Replace dates, durations, and milestones when the actual project plan is known.

| Phase | Activity | Placeholder Duration |
| --- | --- | --- |
| Planning & Setup | Test plan + RTM baseline |  |
| Planning & Setup | Environment setup (dev/qa/uat) |  |
| Planning & Setup | Test data design + fixtures |  |
| Automation Foundations | Unit test stabilization + coverage gates |  |
| Automation Foundations | API/DB integration test harness |  |
| Automation Foundations | RLS/audit integrity automated checks |  |
| Iteration Cycles | Iteration 1: critical path + regressions |  |
| Iteration Cycles | Iteration 2: expanded functional suite |  |
| Iteration Cycles | Iteration 3: hardening + performance |  |
| Acceptance & Release Candidate | UAT execution (portal + diary flows) |  |
| Acceptance & Release Candidate | Final regression + RC sign-off |  |

Milestones (placeholders):

- M0: Test planning complete (plan + RTM approved)

- M1: Environments ready / smoke green

- M2: Critical-path suite automated and passing

- M3: RC candidate meets exit criteria; UAT sign-off complete

### Requirements Traceability Matrix (RTM)

A test plan should maintain traceability from requirements to test cases and through results/defects; this supports coverage evaluation, change impact analysis, and audit facilitation. Sample RTM:

| Requirement ID | Assertion Focus | Test Case IDs (sample) | Test Level(s) |
| --- | --- | --- | --- |
| REQ-p00043 | Mobile diary app exists; personal/linked modes | TC-MOB-001..003 | L3/L4 |
| REQ-p70000 | Local storage; no cloud sync before linking | TC-MOB-004..006 | L3/L4 |
| REQ-p00006 | Offline-first create/edit/view; sync indicators | TC-MOB-007..010 | L3/L4 |
| REQ-p70007 | Linking code lifecycle and audit logging | TC-PORT-001..004 | L3/L4 |
| REQ-p00015 | DB-level access enforcement via RLS | TC-DB-010..014 | L4 |
| REQ-p00035 | Patient data isolation | TC-DB-015..017 | L4 |
| REQ-p00013 | Complete change history | TC-DB-001..005 | L3/L4 |
| REQ-p00010 | Part 11 aligned audit trail controls | TC-DB-001..009 | L4 |

## Detailed Test Cases

The following sample test cases are written to be directly traceable to requirement IDs and to the system design (mobile flavors, API endpoints, DB event sourcing and RLS).

| Test Case ID | Title | Requirement(s) | Type(s) | Automation | Priority |
| --- | --- | --- | --- | --- | --- |
| TC-MOB-001 | Install/run diary app in dev/qa flavors | REQ-p00043-A/B | Compatibility / Functional | Partial | P1 |
| TC-MOB-004 | Personal mode stores data locally only; no sync | REQ-p70000-A/F/L | Functional / Security | High | P0 |
| TC-MOB-008 | Offline create/edit/view persists across restart | REQ-p00006-A..F | Functional / Regression | High | P0 |
| TC-PORT-002 | Linking code expires after 72h and is single-use | REQ-p70007-B/E | Functional / Security | Medium | P0 |
| TC-API-001 | /api/v1/user/sync writes event store and updates state | REQ-p00046-A/F; REQ-p00013 | Integration | High | P0 |
| TC-DB-006 | Tamper detection hash computed and verification passes | REQ-p00010; REQ-p00013 | Security / Integrity | High | P0 |
| TC-DB-012 | RLS prevents patient from reading other patient data | REQ-p00035-C/J/K | Security | High | P0 |

Detailed Example — TC-DB-014: Conflict Detected on Stale Parent Update

| Field | Detail |
| --- | --- |
| Test Case ID | TC-DB-014 |
| Title | Conflict detected on stale parent update |
| Requirements / Test Basis | Trigger conflict logic (record_state last_audit_id mismatch causes insert into sync_conflicts and rejection unless conflict_resolved=true) |
| Preconditions | DB initialized with schema and triggers. Two clients simulate offline edits on same event_uuid. |
| Test Data | Deterministic event_uuid; two different data payloads; valid change_reason. |
| Steps | 1) Insert initial event into record_audit for event_uuid=A (parent NULL). 2) Insert update event with parent_audit_id matching last_audit_id (should succeed). 3) Attempt insert update with parent_audit_id referencing an older audit_id while record_state.last_audit_id has advanced. |
| Expected Results | A row is inserted into sync_conflicts capturing client and server versions/data. Insert is rejected with conflict message unless conflict_resolved=true. |
| Automation | SQL test executed in CI with rollback isolation (recommended). |
| Priority | P0 |

## Defect Tracking and Debugging

### Testing Workflow

- Test execution (automated + manual)

- Defect discovery → defect report

- Triage (severity/priority assignment)

- Fix implementation and code review

- Confirmation + regression

- Closure and metrics roll-up

### Defect Reporting

Template references hht_diary should use a modern defect tracker such as: Linear

Minimum defect fields (recommended):

- Summary, environment/flavor, steps to reproduce, expected/actual results

- Evidence (screenshots/logs), severity, priority

- Affected requirement ID(s), and test case reference

## Reports

### Testing Status Reports

Progress report should include: executed vs planned tests, pass/fail rates, open defects by severity/priority, risk status, and blockers.

### Phase Completion Reports

At each milestone (Iteration end, UAT end, RC gate), provide a completion report evaluating exit criteria, coverage, unresolved defects, and residual risk.

### Final Test Report and Sign-Off

Final report certifies the extent of testing performed and assesses readiness against acceptance/exit criteria, with explicit sign-off.

## Responsibility Matrix (RACI)

| Activity | Dev Lead | QA Lead | Security Lead | Product Owner | Sponsor UAT Lead | Release Mgr. |
| --- | --- | --- | --- | --- | --- | --- |
| Maintain test plan + RTM | C | A/R | C | C | C | C |
| Unit tests | A/R | C | C | C | I | I |
| Integration tests | R | A/R | C | C | I | I |
| Security tests | C | R | A/R | C | I | I |
| UAT | I | C | C | C | A/R | I |
| Release sign-off | I | R | C | A | R | A/R |

# Resource & Environment Needs

## Testing Tools

### Tracking Tools

- Defect tracker (Linear)

- CI system: GitHub Actions (implicit in CI-ARCH; replace if different)

- Test reporting: JUnit-style reports, coverage reports, artifact archival (junitreport, lcov)

### Configuration Management

Source control and CI configuration should follow the repository's container-based CI principle: tests/lint/analysis run inside the CI container; versions pinned in .github/versions.env; PostgreSQL sidecar available for DB workflows.

## Test Environment

| Environment | App Flavor | Backend | Intended Use | Notes |
| --- | --- | --- | --- | --- |
| Dev | dev | Dev backend | Developer testing | Dev tools enabled; labeled banner |
| QA | qa | QA backend | QA testing | Dev tools enabled; labeled banner |
| UAT | uat | UAT backend | Stakeholder / UAT | UI mirrors production; dev tools hidden |
| Prod | prod | Prod backend | Live use (future) | Use only after project exits pre-release posture |

### Hardware

- Mobile devices: iOS and Android devices covering supported OS versions (define matrix).

- Desktop browsers for Sponsor Portal (explicitly desktop/laptop only; mobile browser not supported).

### Software

- Flutter/Dart for app/server/portal tests.

- PostgreSQL and psql tooling (CI container includes PostgreSQL client; sidecar uses postgres:17-alpine).

- Playwright (present in CI container) for portal E2E, if adopted.

## Bug Severity and Priority Definition

### Severity Levels

| Severity | Label | Description |
| --- | --- | --- |
| 1 | Critical | Compliance/integrity breach, crash/data loss, RLS bypass, audit trail tamper possible, or blocks further testing |
| 2 | High | Major function unusable; significant workflow break; no reasonable workaround |
| 3 | Medium | Incorrect behavior with workaround; degraded UX; non-critical defect |
| 4 | Low | Minor UI/cosmetic, typos, low-impact logging, minor edge cases |

### Priority Levels

| Priority | Label | Description |
| --- | --- | --- |
| P0 | Must Fix | Cannot ship/advance gate with this issue |
| P1 | Should Fix | High business/regulatory impact; fix before RC |
| P2 | Fix if time | Fix as schedule allows; plan for next iteration |
| P3 | Trivial | Cosmetic / enhancement / backlog |

## Bug Reporting SLAs

- P0: Response < 24h, fix < 48h

- P1: Response < 48h, fix < 5 business days

- P2/P3: Backlog

Ensure every defect references: environment/flavor, reproduction steps, evidence, severity/priority, related requirement ID(s), and test case ID(s), supporting traceability and change impact analysis.

# Terms and Acronyms

| Term / Acronym | Definition |
| --- | --- |
| API | Application Programming Interface |
| CI/CD | Continuous Integration / Continuous Delivery |
| E2E | End-to-End |
| RLS | Row-Level Security (DB-enforced access control) |
| RBAC | Role-Based Access Control |
| RTM | Requirements Traceability Matrix |
| UAT | User Acceptance Testing |
| Smoke test | High-level suite to determine whether further testing can begin |
| Regression testing | Change-related testing to detect unintended side effects |
| Part 11 | U.S. 21 CFR Part 11 electronic records/signatures requirements. Closed system controls include validation, access limitation, and audit trails. |
| ALCOA+ | Data integrity principles referenced as requirements for clinical-trial data integrity |

# Sign-Off

| Role | Name / Signature | Date |
| --- | --- | --- |
| QA / Test Lead |  |  |
| Development Lead |  |  |
| Product Owner |  |  |
| Sponsor / UAT Lead |  |  |
| Compliance / Validation |  |  |